CaptiDict

Cash-flow visibility, scenario planning, and funding-readiness support for small businesses

PROJECT REPORT
Srujana Hackathon 2026
https://github.com/Lakshmi0203/Srujana_hackathon2026_CaptiDict

Evidence-based implementation review · 26 October 2026

Predictive Cashflow Management For Small Businesses,

Team : Echelon

Members:Deepak Gowda P, Lakshmi Y V , Ruchitha , Poorva

# Contents

1. Executive Summary

2. Project Identity and Scope

3. Problem Understanding: Why Cash Flow Is Difficult

4. Market Context and Significance

5. Proposed Solution and User Journey

6. Feature Inventory and Status

7. System Architecture and Data Flow

8. Technology Stack and Data Model

9. Forecast and Confidence Logic

10. API Summary

11. Testing and Validation

12. Security, Privacy, and Responsible Use

13. Limitations and Incomplete Work

14. Future Scope and Roadmap

15. Real-World Viability and Impact Measurement

16. One-Minute Demo Script

17. Setup and Reproducibility

18. Team Contributions and Missing Evidence

19. Conclusion

References

# 1. Executive Summary

CaptiDict is a web-based cash-flow planning prototype aimed primarily at small businesses that need to understand when money is expected to arrive, when payments are due, and how timing changes may affect available cash. The repository combines an HTML/CSS/JavaScript frontend with a Node.js/Express backend, PostgreSQL persistence through Prisma, authenticated transaction endpoints, and an optional OpenAI-compatible chat-completions endpoint.

The core concept is to treat cash flow as a timing and uncertainty problem rather than only showing a current balance. The frontend weights expected inflows by confidence, counts scheduled outflows in full, projects daily balances, runs 500 repeatable seeded scenarios to estimate low-balance outcomes, and supports what-if changes such as delayed receipts, reduced sales, extra expenses, and shifted supplier payments. Other code paths cover a funding-readiness brief, transaction management, CSV import/export, historical forecast backtesting, and local receivables follow-up drafts.

The backend contains registration/login with bcrypt password hashing and JWTs, profile and password-change endpoints, owner-scoped transaction CRUD, project CRUD, Zod request validation, Helmet, CORS allowlisting, rate limits, JSON error handling, PostgreSQL schema/migrations, Docker Compose, and three basic API tests. An AI endpoint exists but requires environment configuration; this is not proof that AI is enabled in the running product.

Important qualification: the UI labels the workspace and example transactions as fictional demo data. Scenario/workspace state is stored in browser localStorage while transaction records are also loaded through backend endpoints. The three automated tests cover health, unknown-route handling, and rejection of an unauthenticated protected route; database-backed signup/login/CRUD tests are identified as future work. This report distinguishes implementation found in code from runtime behavior not independently verified here.

# 2. Project Identity and Scope

| Field | Details |
| --- | --- |
| Project | CaptiDict |
| Event | Srujana Hackathon 2026 |
| Repository | https://github.com/Lakshmi0203/Srujana_hackathon2026_CaptiDict |
| Theme | Cash-flow management and financial insights |
| Primary users | Small businesses and owner-operators; freelancers are a potential adjacent segment |
| Frontend | HTML, CSS, browser JavaScript |
| Backend | Node.js 20+, Express 5, Prisma ORM, PostgreSQL |
| Security/validation | JWT, bcryptjs, Zod, Helmet, CORS, express-rate-limit |
| Official problem statement | Predictive Cashflow Management For Small Businesses |

Team name, member names, exact official problem statement, live deployment URL, demo video, and measured user-testing results were not present in the repository materials inspected. These are intentionally marked for confirmation.

# 3. Problem Understanding: Why Cash Flow Is Difficult

## Cash flow is about timing, not just profit

A business can record sales or expect to be paid and still lack cash when rent, wages, tax, inventory, or supplier bills are due. Profit is an accounting measure over a period; cash flow tracks the timing of cash receipts and payments. A positive expected monthly total can conceal a short-lived deficit if large outflows occur before receipts clear.

Delayed customer payments can leave a gap before supplier or payroll obligations.

Irregular or seasonal income makes fixed bills harder to plan for freelancers, gig workers, and small merchants.

Committed payments may remain due even when sales are slow.

Treating uncertain receipts as guaranteed can overstate spendable cash.

Manual tracking across spreadsheets, messages, and memory makes dates and follow-ups inconsistent.

Owners may not know which payment shift, expense deferral, or customer follow-up could best improve their lowest projected balance.

## Potential consequences

Poor cash-flow visibility can contribute to late-payment costs, emergency borrowing, delayed purchasing, missed growth opportunities, and stress. These are plausible consequences, not outcomes measured by CaptiDict. Software can improve visibility but cannot create money, force customers to pay, or eliminate structural income insecurity.

| User segment | Typical challenge | Potential value |
| --- | --- | --- |
| Small business / merchant | Supplier bills and operating costs arrive before some receipts | View committed outflows beside confidence-weighted receipts and scenarios |
| Freelancer / gig worker | Irregular income while bills recur | Plan known obligations; adjacent use case to validate |
| Household | Visible balance may already be needed for upcoming bills | Potential future simplified obligations calendar |
| Growing business | Receivables, sales changes and extra costs shift the lowest cash point | Compare stress scenarios and detect potential gaps earlier |

# 4. Market Context and Significance

India’s Ministry of MSME Annual Report 2024–25 describes MSME SAMADHAAN as a way for micro and small enterprises to file complaints about delayed payments, and notes the MSMED Act framework for payments delayed beyond 45 days. This supports the relevance of delayed payments as a recognized policy issue; it does not size CaptiDict’s market.

The Reserve Bank of India’s Annual Report 2024–25 discusses financial inclusion and credit delivery to micro and small enterprises, and reports year-on-year growth in outstanding bank credit to MSMEs during 2024–25. RBI publications also discuss delayed payments, financial-literacy gaps, information asymmetry, and digital solutions for MSME finance. These sources support the relevance of better financial information, not product-market fit.

## Target-market hypothesis

Initial segment: small businesses with recurring operating expenses and customer receipts that may arrive later than planned.

Possible secondary segment: freelancers and service providers who invoice clients and need to compare expected receipts with obligations.

Potential channels to validate: accountants, bookkeeping consultants, small-business associations, incubators, and business-support programmes. These are hypotheses, not existing partnerships.

| Alternative | Strength | Potential gap CaptiDict targets |
| --- | --- | --- |
| Spreadsheets | Flexible and familiar | Manual upkeep; scenario comparisons need custom formulas |
| Banking apps | Current balances and completed transactions | May not model user-entered future receipts and confidence scenarios |
| Accounting platforms | Invoices, bookkeeping and reports | Can be more complex than a lightweight forward-looking workflow |
| CaptiDict prototype | Forecast-oriented interface and what-if controls | Prototype; demo data, validation, integration and accuracy still need work |

No total-addressable-market estimate is provided because the repository does not define a validated paying customer profile, pricing, acquisition channel, or market-sizing method. A credible estimate requires a chosen segment, official business counts, eligibility assumptions, and pilot evidence.

# 5. Proposed Solution and User Journey

CaptiDict brings future-dated inflows and outflows into a forward-looking cash view. A user reviews the workspace, inspects expected receipts and scheduled payments, sees the projected balance across a selected period, and tests a scenario before deciding how to respond.

Open the dashboard and review cash summary, expected receipts, committed payments, and next transactions.

Inspect the forecast chart and choose a horizon; code includes 30-day, 90-day, 180-day and one-year logic/labels.

Add or edit a transaction with type, amount, expected date, company and confidence-related inputs.

Review confidence-weighted receipt estimates alongside full committed outflows.

Use a what-if control to model delayed receipts, sales reduction, extra expense or shifted payment timing.

Review the lowest projected cash point and funding-readiness brief as an estimate, not a guarantee.

Optionally export transaction data or a printable brief; import historical observations to backtest forecast ranges when data exists.

Navigation includes Overview, Forecast, Transactions, Projects, Private AI, and Profile & Settings. The backend README calls Projects a working example until the final domain model is connected; it should not be presented as a core financial feature without clarifying its intended role.

# 6. Feature Inventory and Status

| Feature | Implementation evidence | Status / qualification |
| --- | --- | --- |
| Overview dashboard | index.html/app.js: cash summary, cash bridge, scenarios, transaction rows | Implemented in frontend; demo values unless populated with real user data |
| Forecast chart and horizons | makeSeries(), projectedTransactions(), renderChart() | Implemented; accuracy not validated on real historical data |
| Confidence-weighted receipts | Inflow amount multiplied by confidence; outflows counted in full | Implemented; confidence is not a calibrated probability |
| What-if scenarios | Receipt delays, sales drop, extra expense, supplier/payment shifts | Implemented locally; outputs depend on assumptions |
| 500-path simulation | simulateLowestBalances() uses fixed-seed paths | Implemented simulation; simplified assumptions need calibration |
| Funding-readiness brief | exportFundingBrief() builds printable browser report | Implemented; no historical accuracy claim when no backtest observations loaded |
| Transaction CRUD | GET/POST/PATCH/DELETE /api/transactions | Backend implemented; verify end-to-end with clean DB and login |
| Company confidence heuristic | companyEstimate() uses outcome history, amount consistency and optional user assessment | Implemented transparent heuristic; not ML, credit score, or calibrated probability |
| Outcome feedback | /api/transactions/:id/feedback accepts on_time, late, failed, amount_mismatch | Backend implemented; add database-backed tests |
| CSV import/export | CSV parser, template download and export functions | Code exists; test malformed data and round-trip behavior |
| Historical backtest | CSV parser for forecast bands and actual balances | Workflow exists; no default historical dataset or accuracy claim |
| Receivables follow-up drafts | Local chase-draft/prioritization helpers | Local drafting support; does not send reminders or collect payment |
| Registration/login/password change | Auth routes, bcrypt, JWT, /me, change-password | Backend implemented; DB-backed auth tests absent |
| Project CRUD | Owner-scoped /api/projects endpoints | Generic example; not clearly core cash-flow functionality |
| Optional AI endpoint | /api/ai/generate calls configured compatible provider | Only available when AI_API_KEY and AI_MODEL configured |
| Profile/settings UI | Profile cards, password form styling, help/privacy content | UI present; verify every control end-to-end |
| Security middleware/tests | Helmet, CORS, rate limits, Zod, JWT; 3 tests | Useful controls exist; not a full security audit |

“Implemented in code” means the repository contains the relevant implementation; it does not mean every path was independently executed in this review. The UI identifies fictional demo data, so demo transactions must not be reported as real customer records.

# 7. System Architecture and Data Flow

Browser UI: index.html + styles.css + app.js\n  ├─ localStorage: workspace/scenario state\n  ├─ Forecast calculations, scenario simulation, CSV and printable brief\n  └─ HTTP requests with bearer token\n       ↓\nNode.js 20+ / Express 5 API (backend/src/app.js)\n  ├─ Helmet, CORS allowlist, rate limits, JSON size limit\n  ├─ Auth routes: register, login, me, change-password\n  ├─ Transaction routes: list/create/read/update/delete, estimate, feedback\n  ├─ Project CRUD routes and optional AI generation route\n  └─ JSON 404/error middleware\n       ↓ Prisma ORM\nPostgreSQL: User, Project, Transaction models + migrations\n\nOptional AI: /api/ai/generate → configured OpenAI-compatible /chat/completions provider.

User action changes a browser form or scenario control.

Transaction records are sent to the local API base URL http://localhost:4000/api/transactions with a bearer token.

Express middleware and route authentication run; Zod validates request shapes.

Prisma queries or updates PostgreSQL, with transaction/project queries scoped to the authenticated owner.

JSON results are normalized by the frontend; the view is updated and scenario/workspace state is stored locally.

Privacy nuance: local calculations and scenario settings run in the browser, but transaction records are sent to the backend for persistence. The optional AI endpoint can send prompts to an external-compatible provider when configured. Do not claim that all financial data stays on the device.

# 8. Technology Stack and Data Model

| Layer | Technology | Role |
| --- | --- | --- |
| Frontend | HTML, CSS, browser JavaScript | Dashboard, forms, charts, forecast logic, CSV, printable brief |
| Runtime/API | Node.js 20+, Express 5 | REST API and middleware |
| Database/ORM | PostgreSQL 16, Prisma 6 | Persistence, schema and migrations |
| Authentication | bcryptjs, jsonwebtoken | Password hashes and signed JWT access tokens |
| Validation/security | Zod, Helmet, cors, express-rate-limit | Validation, headers, origin allowlist, rate limiting |
| Tests | Node test runner, Supertest | HTTP tests for health, 404 and missing-token rejection |
| Optional AI | OpenAI-compatible chat-completions endpoint | Only when server configuration is supplied |
| Container tools | Dockerfile, Docker Compose | Backend image and local PostgreSQL service |

User model: id, name, unique email, passwordHash, role, timestamps; relations to projects and transactions.

Project model: title, description, status, ownerId and timestamps; indexed by owner/update time.

Transaction model: title, type, amount, date, confidence, optional company name, user confidence, confidence source, feedback outcome, actual date/amount, status, key, delay cost, deferral flag, ownerId and timestamps.

The schema uses Float for monetary amounts. For production, consider integer minor units (paise) or fixed-precision decimal storage to avoid binary floating-point rounding. Dates are strings in YYYY-MM-DD format; validate calendar correctness and timezone expectations as well as string shape.

# 9. Forecast and Confidence Logic

## Projected balance

The frontend builds a daily series starting from opening cash. Forecast transactions are mapped to dates in the selected horizon. Inflows are multiplied by confidence; outflows are subtracted at full amount. Scenario changes can shift dates, delay receipts, reduce sales-linked receipts, or add an unexpected expense. The series is accumulated to estimate the balance path and identify a low point or first negative balance.

## Simulation and safety reserve

simulateLowestBalances() runs 500 fixed-seed paths. Pending receipts can be included or excluded per path using a deterministic pseudo-random value compared with confidence. Scenario changes affect dates/amounts and optional extra expenses. Repeatability does not establish statistical validity: independent receipt outcomes, fixed reserve assumptions and limited historical calibration may not capture correlated customer delays, seasonality, taxes, or other real-world behavior.

## Company confidence heuristic

companyEstimate() normalizes company names and uses the user’s prior transactions. Feedback scores are on_time=1, late=0.6, amount_mismatch=0.35, failed=0. A neutral prior prevents overconfidence from a single observation. The estimate blends historical reliability (weight 0.65), amount consistency (0.25 when available), and user assessment (0.10 when available), then clamps to 0–1. The API calls it a transparent heuristic, not a calibrated probability.

Do not describe this heuristic as machine learning or a credit score. It is interpretable rule-based logic whose usefulness depends on the quality and quantity of each user’s history. The API flags limited history when fewer than five completed outcomes exist.

# 10. API Summary

| Method | Endpoint | Purpose |
| --- | --- | --- |
| GET | /api/health | Service health |
| POST | /api/auth/register | Create account and issue token |
| POST | /api/auth/login | Authenticate and issue token |
| GET | /api/auth/me | Read current profile |
| POST | /api/auth/change-password | Verify current password and update hash |
| GET | /api/transactions | List own transactions with pagination |
| POST | /api/transactions | Create transaction and optional confidence estimate |
| POST | /api/transactions/confidence/estimate | Estimate company/amount confidence |
| POST | /api/transactions/:id/feedback | Record payment outcome |
| GET/PATCH/DELETE | /api/transactions/:id | Read/update/delete owned transaction |
| GET/POST | /api/projects | List/create owned projects |
| GET/PATCH/DELETE | /api/projects/:id | Read/update/delete owned project |
| POST | /api/ai/generate | Optional configured chat completion |

Authenticated endpoints require Authorization: Bearer token. The backend README gives the local default as http://localhost:4000. app.js hard-codes this development URL; deployment needs a configurable API base URL and exact CORS settings.

# 11. Testing and Validation

backend/tests/app.test.js defines three tests. The suite was inspected but not executed against a live PostgreSQL instance for this report.

| Test area | Evidence / status |
| --- | --- |
| Health endpoint | Test defined; execution not verified in this report |
| Unknown route returns JSON 404 | Test defined; execution not verified in this report |
| Protected projects route rejects missing token | Test defined; execution not verified in this report |
| Registration/login against PostgreSQL | Implementation exists; database-backed tests not included |
| Transaction CRUD and owner isolation | Add success, invalid input, cross-user access and persistence tests |
| Company estimate and feedback | Test each outcome, neutral prior, limited-history and amount-consistency cases |
| Forecast/scenario calculations | Add fixture tests for balances, horizon edges, delayed receipts and negative balance |
| CSV/backtest | Test malformed data, duplicate rows, future dates, missing columns, >5,000 rows and round trips |
| Frontend/backend integration | Verify with clean browser, valid token and seeded database |
| Privacy/security | Threat model, secrets scan, authorization tests and production-config review |

No measured forecast accuracy, latency benchmark, usability study, user count, or financial outcome metric was found in the inspected repository materials. Do not present these as achieved results.

# 12. Security, Privacy, and Responsible Use

Positive controls in code: bcrypt password hashing with cost factor 12; signed JWTs with issuer/audience/expiry; owner-scoped transaction/project queries; Zod schemas; Helmet; CORS allowlist; request body limit; rate limiting; JSON error middleware.

The UI’s local-workspace privacy language needs precision: transactions are sent to the backend for persistence, while forecast calculations/scenario state run locally. Explain this distinction in the product.

The optional AI endpoint forwards prompts to an external-compatible provider when configured. Add consent, clear disclosure, data minimization and redaction before sending financial information.

backend/.env.example was not present at the inspected path, although the README instructs users to copy it. Add a safe placeholder-only example file and verify the required variable names.

Docker Compose uses a simple local PostgreSQL password for development. Never reuse these credentials in production.

JWT refresh/revocation strategy, email verification, password reset, audit logs, HTTPS, dependency scanning, backups, retention/deletion and monitoring need review before launch.

This is a source-level review, not a penetration test or security certification.

# 13. Limitations and Incomplete Work

| Issue | Impact | Recommended action |
| --- | --- | --- |
| Fictional demo data | Not evidence of real customer outcomes | Keep demo label visible; never report sample values as results |
| Official problem statement missing | Submission alignment cannot be verified | Insert exact hackathon wording |
| Database-backed tests absent | Routes may fail despite existing code | Add isolated PostgreSQL integration tests |
| Hard-coded localhost API | Deployment breaks across hosts/ports | Make API base URL configurable |
| Simplified forecast assumptions | May understate correlated delays or seasonality | Backtest with real historical data and disclose assumptions |
| Heuristic confidence | Can be mistaken for calibrated probability | Explain score and calibrate only after sufficient outcomes |
| Float monetary storage | Rounding risk | Use paise integers or fixed precision |
| No default historical backtest data | No accuracy claim supported | Collect consented data and report coverage/error |
| Optional AI configuration unknown | AI may be mistaken as live feature | Confirm configuration/runtime status; disclose provider |
| Privacy wording could conflict with backend storage | User expectations may be inaccurate | Explain local calculations vs server-persisted transactions |
| Generic Projects resource | May not fit cash-flow domain | Explain, rename, or remove based on requirements |
| No demo URL/video/team details | Reduces judge verifiability | Add links, names, contributions and screenshots |

# 14. Future Scope and Roadmap

| Priority | Improvement | Acceptance evidence |
| --- | --- | --- |
| P0 | Add official problem statement, team members, screenshots and demo link | Complete, verifiable submission context |
| P0 | Add .env.example and verify clean-machine setup | Reproducible installation |
| P0 | Add DB integration tests for auth, CRUD, ownership, password change and feedback | Automated end-to-end evidence |
| P1 | Configurable API URL and better session/error recovery | Frontend works across local/deployed environments |
| P1 | Decimal-safe money storage and strict date validation | Correct financial arithmetic and dates |
| P1 | Real-data import and explainable assumptions | Useful onboarding without claiming bank integration |
| P1 | Opt-in historical outcomes and rolling coverage/error metrics | Evidence for forecast calibration |
| P2 | Secure accounting/banking integrations where appropriate | Less manual entry; requires consent/compliance |
| P2 | Recurring obligations, reminders, role management and scenario history | Broader workflow support |
| P2 | Accessibility, localization, mobile refinement, backup and monitoring | Readiness for broader use |
| P3 | Optional AI explanations using redacted, user-approved inputs | Only after privacy and correctness evaluation |

# 15. Real-World Viability and Impact Measurement

A credible pilot should begin with consenting small-business users and compare forecasts with later actual receipts, payments and balances. The first goal is to test whether the tool helps users notice cash gaps earlier and make better-informed timing decisions, not to claim that it prevents hardship.

| Metric | Measurement | Purpose |
| --- | --- | --- |
| Forecast band coverage | Share of actual balances within predicted lower/upper band | Assess calibration |
| Forecast error | MAE or preselected error measure between predicted and actual balance | Measure numerical accuracy |
| Early-warning lead time | Time between first indicated shortfall and actual shortfall | Measure actionability |
| Tracking completeness | Share of known transactions recorded with amount/date | Measure data quality |
| Task completion | User can add a transaction, run scenario and export brief unaided | Measure usability |
| Time saved | Observed/self-reported comparison with prior workflow | Test efficiency |
| User confidence | Consistent pre/post survey | Measure perceived clarity, not necessarily financial outcomes |
| Repeat use | Return use over defined pilot period | Assess sustained usefulness |

Use informed consent, minimum necessary data, secure storage, clear retention/deletion rules, and an error-handling plan. Do not collect bank credentials directly; use suitable regulated integrations if available and justified.

# 16. One-Minute Demo Script

| Time | Show | Narration |
| --- | --- | --- |
| 0–8 sec | Overview dashboard with demo label visible | “CaptiDict helps a small business see not only expected income and payments, but when their timing may create a cash gap.” |
| 8–20 sec | Cash bridge and forecast chart | “Expected receipts are confidence-weighted while committed payments count in full, giving a cautious view of the next cash position.” |
| 20–34 sec | Change receipt delay or apply sales-drop/extra-expense scenario | “If a customer pays late or sales fall, we can model the effect before making a spending decision.” |
| 34–44 sec | Lowest cash point and funding-readiness brief | “The forecast highlights a possible low-cash point. It is an estimate, not a guarantee, and needs validation against real history.” |
| 44–54 sec | Transaction list and confidence/feedback workflow | “Transactions use authenticated API endpoints, and recorded outcomes can inform a transparent company-level heuristic.” |
| 54–60 sec | Repository / next steps | “Our next priorities are broader integration tests, real-data backtesting, and secure deployment.” |

Record the actual working build. Do not imply AI is configured if it is not, fake API success, or hide the fictional-data disclosure.

# 17. Setup and Reproducibility

Commands below follow backend/package.json and backend/README.md. Check backend/src/config/env.js for exact environment variables. The referenced backend/.env.example file was not present at the inspected path.

git clone https://github.com/Lakshmi0203/Srujana_hackathon2026_CaptiDict\ncd Srujana_hackathon2026_CaptiDict\ncd backend\nnpm install\n# Create backend/.env with required values; do not commit it\ndocker compose up -d db\nnpm run db:generate\nnpm run db:migrate\nnpm run dev

The backend README states Node.js 20+ and API default http://localhost:4000. Serve the frontend with a local static-file server and add its exact origin to CORS_ORIGINS. Since app.js directly calls localhost:4000, a deployed frontend needs configurable API URL and CORS configuration.

Before submission, verify clean install, migration, test output, required environment variables, and whether the frontend login flow obtains the JWT expected by transaction endpoints. Never publish secrets or real credentials.

# 18. Team Contributions and Missing Evidence

| Item | Status |
| --- | --- |
| Team name / member names | Not found in repository; add verified names and roles |
| Official problem statement | Not included; insert exact event wording |
| Repository | https://github.com/Lakshmi0203/Srujana_hackathon2026_CaptiDict |
| Demo video | Not found in inspected repository |
| Screenshots | No screenshot files found in inspected repository tree |
| Test run results | Test definitions exist; actual execution not verified here |
| AI provider/model runtime | Optional endpoint exists; configuration not verified |
| Real-user pilot / impact metrics | Not provided |
| Market sizing | Not estimated; requires segment and sourced methodology |

Contribution table to complete with actual work only: frontend, backend, architecture, forecasting logic, testing, documentation, research and presentation.

# 19. Conclusion

CaptiDict’s core idea is a forward-looking cash-flow workspace that makes timing risk easier to see. The frontend contains substantial forecasting, scenario, confidence, CSV, backtesting and reporting workflows, while the backend provides authenticated transaction persistence and an interpretable company-outcome heuristic. These are meaningful prototype building blocks.

The strongest judge-facing narrative is not that CaptiDict has already solved cash-flow hardship, but that it makes a difficult problem more actionable: users can explore how uncertain receipts and committed payments interact and what may happen under plausible delays or cost changes. The strongest next evidence would be clean end-to-end tests, a short live demo, real historical backtesting and a small opt-in user pilot.

This report is based on the public GitHub repository inspected on 26 October 2026 and the cited public sources. It is a source review, not a live penetration test, independent runtime verification, or financial-impact evaluation.

# References

Ministry of Micro, Small and Medium Enterprises, Government of India. Annual Report 2024–25, section on MSME SAMADHAAN and delayed payments. https://msme.gov.in/sites/default/files/MSME-ANNUAL-REPORT-2024-25-ENGLISH.pdf

Reserve Bank of India. Annual Report 2024–25, Chapter IV: Credit Delivery and Financial Inclusion. https://www.rbi.org.in/scripts/AnnualReportPublications.aspx?Id=1434

Reserve Bank of India. “29th Meeting of the Standing Advisory Committee to Review the Flow of Credit to MSMEs,” 3 March 2025. https://www.rbi.org.in/Scripts/PublicationsView.aspx?id=23139

CaptiDict source repository, README, backend README, package manifests, frontend JavaScript/HTML/CSS, Prisma schema/migrations, routes and tests. https://github.com/Lakshmi0203/Srujana_hackathon2026_CaptiDict

Market context uses official Indian government and RBI publications. No unsupported market-size figures or CaptiDict outcome statistics are included.